**Draft list of actions for the Lake Memphremagog, Tomifobia and Coaticook Basin proposed to be added to the watershed projects database.  Over the course of the Basin Plan lifespan, DEC will implement or coordinate as many high-priority actions as may be supported given available funding.**

| **Project Name** | **Project Type** | **Towns** | **Partners** | **Potential Funding** | **Rating** |
| --- | --- | --- | --- | --- | --- |
| Black River High Priority Assessment 6518 feet on Both banks in Craftsbury | Stream Geomorphic Assessment Phase 2 | Craftsbury | NorthWoods Stewardship Center, Memphremagog Watershed Association | Clean Water Fund | High |
| Black River High Priority Assessment 6846 feet on Both banks in Craftsbury | Stream Geomorphic Assessment Phase 2 | Craftsbury | NorthWoods Stewardship Center, Memphremagog Watershed Association | Clean Water Fund | High |
| Black River High Priority Assessment 3579 feet on Both banks in Coventry | Stream Geomorphic Assessment Phase 2 | Coventry | NorthWoods Stewardship Center, Memphremagog Watershed Association | Clean Water Fund | High |
| Black River High Priority Assessment 4439 feet on Both banks in Coventry | Stream Geomorphic Assessment Phase 2 | Coventry | NorthWoods Stewardship Center, Memphremagog Watershed Association | Clean Water Fund | High |
| Black River High Priority Assessment 7915 feet on Both banks in Albany | Stream Geomorphic Assessment Phase 2 | Albany | NorthWoods Stewardship Center, Memphremagog Watershed Association | Clean Water Fund | High |
| McCleary Brook Medium Priority Assessment 1793 feet on Both banks in Albany | Stream Geomorphic Assessment Phase 2 | Albany | NorthWoods Stewardship Center, Memphremagog Watershed Association | Clean Water Fund | Medium |
| Black River High Priority Assessment 3576 feet on Both banks in Craftsbury | Stream Geomorphic Assessment Phase 2 | Craftsbury | NorthWoods Stewardship Center, Memphremagog Watershed Association | Clean Water Fund | High |
| Black River Medium Priority FENCING 2622 feet on Both banks in Albany | Agricultural Pollution Prevention - Implementation | Albany | Orleans County NRCD, Vermont Agency of Agriculture Food and Markets, Natural Resources Conservation Service | CREP Grants, EQIP | Medium |
| Barton River High Priority FENCING 1635 feet on Left Bank in Barton | Agricultural Pollution Prevention - Implementation | Barton | Orleans County NRCD, Vermont Agency of Agriculture Food and Markets, Natural Resources Conservation Service | CREP Grants, EQIP | High |
| Black River High Priority Invasive Species Control 8773 feet on Both banks in Coventry | Invasive Species Control | Coventry | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Black River High Priority Invasive Species Control 6183 feet on Both banks in Coventry | Invasive Species Control | Coventry | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Black River High Priority Invasive Species Control 16345 feet on Both banks in Irasburg | Invasive Species Control | Irasburg | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Black River High Priority Invasive Species Control 17294 feet on Both banks in Irasburg | Invasive Species Control | Irasburg | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Black River High Priority Invasive Species Control 27202 feet on Both banks in Irasburg | Invasive Species Control | Irasburg | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Black River High Priority Invasive Species Control 6963 feet on Both banks in Craftsbury | Invasive Species Control | Craftsbury | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Clyde River High Priority Invasive Species Control 28614 feet on Both banks in Brighton | Invasive Species Control | Brighton | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Clyde River High Priority Invasive Species Control 8791 feet on Both banks in Brighton | Invasive Species Control | Brighton | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Clyde River High Priority Invasive Species Control 10276 feet on Both banks in Brighton | Invasive Species Control | Brighton | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Clyde River High Priority Invasive Species Control 17173 feet on Both banks in Brighton | Invasive Species Control | Brighton | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Barton River High Priority Water Resource Protection 7540 feet on Both banks in Barton | Water Resource Protection | Barton | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Barton River High Priority Water Resource Protection 5880 feet on Both banks in Barton | Water Resource Protection | Barton | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Clyde River High Priority Water Resource Protection 8904 feet on Both banks in Charleston | Water Resource Protection | Charleston | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Clyde River High Priority Water Resource Protection 20934 feet on Both banks in Charleston | Water Resource Protection | Charleston | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Clyde River High Priority Water Resource Protection 7259 feet on Both banks in Charleston | Water Resource Protection | Charleston | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Clyde River High Priority Water Resource Protection 26826 feet on Both banks in Charleston | Water Resource Protection | Charleston | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Clyde River High Priority Water Resource Protection 16088 feet on Both banks in Charleston | Water Resource Protection | Charleston | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Clyde River High Priority Water Resource Protection 8410 feet on Both banks in Brighton | Water Resource Protection | Brighton | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Johns River High Priority Water Resource Protection 18269 feet on Both banks in Derby | Water Resource Protection | Derby | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Johns River High Priority Water Resource Protection 7378 feet on Both banks in Derby | Water Resource Protection | Derby | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Clyde River High Priority Water Resource Protection 28614 feet on Both banks in Brighton | Water Resource Protection | Brighton | NorthWoods Stewardship Center, Memphremagog Watershed Association |  | High |
| Clyde River Medium Priority Restore 3344 feet on Both banks in Charleston | Agricultural Pollution Prevention - Implementation | Charleston | Orleans County NRCD, Vermont Agency of Agriculture Food and Markets, Natural Resources Conservation Service | CREP Grants, EQIP | Medium |
| Clyde River High Priority Restore 1493 feet on Left Bank in Charleston | Agricultural Pollution Prevention - Implementation | Charleston | Orleans County NRCD, Vermont Agency of Agriculture Food and Markets, Natural Resources Conservation Service | CREP Grants, EQIP | High |
| Clyde River Medium Priority Restore 1453 feet on Right Bank in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River Medium Priority Restore 304 feet on Right Bank in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Barton River High Priority River - Planting 17009 feet on Both banks in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Cold Brook High Priority River - Planting 3574 feet on Both banks in Brighton | River - Planting | Brighton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Clyde River Medium Priority River - Planting 5261 feet on Both banks in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River Trib Medium Priority River - Planting 863 feet on Both banks in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Buck Brook Medium Priority River - Planting 2320 feet on Both banks in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Pensioner Pond Trib Medium Priority River - Planting 858 feet on Both banks in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Pensioner Pond Trib Medium Priority River - Planting 1187 feet on Both banks in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River Medium Priority River - Planting 760 feet on Both banks in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Ditch Medium Priority River - Planting 7431 feet on Both banks in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Ditch Medium Priority River - Planting 6717 feet on Both banks in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Ditch Medium Priority River - Planting 6300 feet on Both banks in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Cass Brook High Priority River - Planting 5284 feet on Both banks in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Sucker Brook High Priority River - Planting 6915 feet on Both banks in Morgan | River - Planting | Morgan | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Clyde River Trib Medium Priority River - Planting 1158 feet on Both banks in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Brighton Brook North Medium Priority River - Planting 4654 feet on Both banks in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Ditch Medium Priority River - Planting 2052 feet on Both banks in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Medium Priority River - Planting 2100 feet on Both banks in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Ditch Medium Priority River - Planting 1389 feet on Both banks in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Shalney Branch Medium Priority River - Planting 2066 feet on Both banks in Lowell | River - Planting | Lowell | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Shalney Branch Medium Priority River - Planting 1683 feet on Both banks in Lowell | River - Planting | Lowell | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Shalney Branch Medium Priority River - Planting 1019 feet on Both banks in Lowell | River - Planting | Lowell | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Wishing Well Tributary High Priority River - Planting 8569 feet on Both banks in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Wishing Well Tributary High Priority River - Planting 2414 feet on Both banks in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Johns River Chute Medium Priority River - Planting 2439 feet on Both banks in Derby | River - Planting | Derby | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Sucker Brook High Priority River - Planting 1686 feet on Both banks in Morgan | River - Planting | Morgan | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Holbrook Bay Tributary High Priority River - Planting 3622 feet on Both banks in Newport Town | River - Planting | Newport Town | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Holbrook Bay Tributary High Priority River - Planting 7504 feet on Both banks in Newport Town | River - Planting | Newport Town | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Holbrook Bay Tributary High Priority River - Planting 1810 feet on Both banks in Newport Town | River - Planting | Newport Town | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Holbrook Bay Tributary High Priority River - Planting 2609 feet on Both banks in Newport Town | River - Planting | Newport Town | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Clyde River High Priority River - Planting 1312 feet on Both banks in Newport City | River - Planting | Newport City | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Clyde River Medium Priority River - Planting 1567 feet on Both banks in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River Medium Priority River - Planting 859 feet on Both banks in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Holbrook Bay Tributary Medium Priority River - Planting 2781 feet on Both banks in Newport Town | River - Planting | Newport Town | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River High Priority River - Planting 725 feet on Both banks in Newport City | River - Planting | Newport City | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Holbrook Bay Tributary High Priority River - Planting 2135 feet on Both banks in Newport Town | River - Planting | Newport Town | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Pensioner Pond Trib Medium Priority River - Planting 291 feet on Left Bank in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Barton River Medium Priority River - Planting 73 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Barton River Low Priority River - Planting 285 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Low |
| Barton River Low Priority River - Planting 299 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Low |
| Mad Brook High Priority River - Planting 553 feet on Left Bank in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Mad Brook Medium Priority River - Planting 896 feet on Left Bank in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Pensioner Pond Trib Medium Priority River - Planting 1390 feet on Left Bank in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Nutting Brook Medium Priority River - Planting 1180 feet on Left Bank in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Johns River Medium Priority River - Planting 318 feet on Left Bank in Derby | River - Planting | Derby | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Darling Hill Trib Medium Priority River - Planting 912 feet on Left Bank in Derby | River - Planting | Derby | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Darling Hill Trib Medium Priority River - Planting 1156 feet on Left Bank in Derby | River - Planting | Derby | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Johns River Medium Priority River - Planting 1849 feet on Left Bank in Derby | River - Planting | Derby | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River High Priority River - Planting 205 feet on Left Bank in Newport City | River - Planting | Newport City | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River Medium Priority River - Planting 1115 feet on Left Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Barton River High Priority River - Planting 342 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 106 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 145 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River Medium Priority River - Planting 574 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Willoughby River Medium Priority River - Planting 132 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Medium Priority River - Planting 617 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Medium Priority River - Planting 146 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Medium Priority River - Planting 135 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Medium Priority River - Planting 149 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River High Priority River - Planting 1829 feet on Left Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 68 feet on Left Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 645 feet on Left Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 255 feet on Left Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 1877 feet on Left Bank in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 404 feet on Left Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 145 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 199 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River Medium Priority River - Planting 243 feet on Left Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Medium Priority River - Planting 165 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River High Priority River - Planting 922 feet on Left Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River Medium Priority River - Planting 60 feet on Left Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Medium Priority River - Planting 471 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River High Priority River - Planting 317 feet on Left Bank in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 2086 feet on Left Bank in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 224 feet on Left Bank in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Stoney Brook Medium Priority River - Planting 1068 feet on Left Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Stoney Brook Medium Priority River - Planting 1958 feet on Left Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Stoney Brook Medium Priority River - Planting 102 feet on Left Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Stoney Brook Medium Priority River - Planting 155 feet on Left Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Hill&Dale Black R Trib Medium Priority River - Planting 2783 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Hill&Dale Black R Trib Medium Priority River - Planting 2946 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Lords Creek High Priority River - Planting 540 feet on Left Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lords Creek High Priority River - Planting 494 feet on Left Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lords Creek Medium Priority River - Planting 598 feet on Left Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Lords Creek High Priority River - Planting 496 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lords Creek High Priority River - Planting 468 feet on Left Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lords Creek Medium Priority River - Planting 1091 feet on Left Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Lords Creek Medium Priority River - Planting 708 feet on Left Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Lords Creek High Priority River - Planting 578 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lords Creek High Priority River - Planting 2536 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lords Creek High Priority River - Planting 49 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lords Creek High Priority River - Planting 207 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lords Creek High Priority River - Planting 77 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lords Creek High Priority River - Planting 1007 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lords Creek High Priority River - Planting 56 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lords Creek High Priority River - Planting 226 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lords Creek High Priority River - Planting 458 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lords Creek High Priority River - Planting 84 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lamphear Brook Medium Priority River - Planting 144 feet on Left Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Lamphear Brook Medium Priority River - Planting 177 feet on Left Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Lamphear Brook Medium Priority River - Planting 120 feet on Left Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| McCleary Brook Medium Priority River - Planting 123 feet on Left Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Rogers Branch High Priority River - Planting 1207 feet on Left Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 1103 feet on Left Bank in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River Medium Priority River - Planting 446 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Barton River High Priority River - Planting 106 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 145 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 342 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Clyde River Medium Priority River - Planting 168 feet on Left Bank in Newport City | River - Planting | Newport City | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Barton River High Priority River - Planting 457 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 188 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 140 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 256 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 263 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 457 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 188 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 140 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 256 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 263 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River Medium Priority River - Planting 4763 feet on Left Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Brighton Brook North High Priority River - Planting 1205 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River Medium Priority River - Planting 621 feet on Left Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Medium Priority River - Planting 981 feet on Left Bank in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River Medium Priority River - Planting 1102 feet on Left Bank in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River High Priority River - Planting 605 feet on Left Bank in Newport City | River - Planting | Newport City | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Clyde River Medium Priority River - Planting 1223 feet on Left Bank in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River Medium Priority River - Planting 1143 feet on Left Bank in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River Medium Priority River - Planting 383 feet on Left Bank in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Lightning Brook Medium Priority River - Planting 488 feet on Left Bank in Brighton | River - Planting | Brighton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River Medium Priority River - Planting 1567 feet on Left Bank in Brighton | River - Planting | Brighton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River Medium Priority River - Planting 149 feet on Left Bank in Brighton | River - Planting | Brighton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River Medium Priority River - Planting 502 feet on Left Bank in Brighton | River - Planting | Brighton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River Medium Priority River - Planting 286 feet on Left Bank in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River Medium Priority River - Planting 2056 feet on Left Bank in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River Medium Priority River - Planting 2235 feet on Left Bank in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Johns River Medium Priority River - Planting 310 feet on Right Bank in Derby | River - Planting | Derby | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Darling Hill Trib Medium Priority River - Planting 1152 feet on Right Bank in Derby | River - Planting | Derby | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Darling Hill Trib Medium Priority River - Planting 691 feet on Right Bank in Derby | River - Planting | Derby | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Johns River Medium Priority River - Planting 2419 feet on Right Bank in Derby | River - Planting | Derby | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Barton River Medium Priority River - Planting 1111 feet on Right Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Barton River High Priority River - Planting 362 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 291 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Willoughby River Medium Priority River - Planting 441 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Medium Priority River - Planting 492 feet on Right Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Medium Priority River - Planting 179 feet on Right Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Medium Priority River - Planting 497 feet on Right Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River High Priority River - Planting 93 feet on Right Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 679 feet on Right Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 546 feet on Right Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 554 feet on Right Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 218 feet on Right Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 422 feet on Right Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River Medium Priority River - Planting 187 feet on Right Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Medium Priority River - Planting 338 feet on Right Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Medium Priority River - Planting 331 feet on Right Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River High Priority River - Planting 418 feet on Right Bank in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 686 feet on Right Bank in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 635 feet on Right Bank in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 463 feet on Right Bank in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Stoney Brook Medium Priority River - Planting 1107 feet on Right Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Stoney Brook Medium Priority River - Planting 446 feet on Right Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Stoney Brook Medium Priority River - Planting 369 feet on Right Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Stoney Brook Medium Priority River - Planting 220 feet on Right Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Stoney Brook Medium Priority River - Planting 96 feet on Right Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Hill&Dale Black R Trib Medium Priority River - Planting 2085 feet on Right Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Hill&Dale Black R Trib Medium Priority River - Planting 132 feet on Right Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Hill&Dale Black R Trib Medium Priority River - Planting 1780 feet on Right Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Medium Priority River - Planting 223 feet on Right Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Medium Priority River - Planting 854 feet on Right Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Lords Creek High Priority River - Planting 251 feet on Right Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lords Creek High Priority River - Planting 2974 feet on Right Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lords Creek High Priority River - Planting 5139 feet on Right Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lords Creek Medium Priority River - Planting 1932 feet on Right Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Lords Creek High Priority River - Planting 924 feet on Right Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Lords Creek Medium Priority River - Planting 612 feet on Right Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River High Priority River - Planting 449 feet on Right Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River Medium Priority River - Planting 546 feet on Right Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River High Priority River - Planting 137 feet on Right Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River High Priority River - Planting 55 feet on Right Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Rogers Branch High Priority River - Planting 652 feet on Right Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Whitney Brook Medium Priority River - Planting 97 feet on Right Bank in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Whitney Brook Medium Priority River - Planting 149 feet on Right Bank in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River High Priority River - Planting 40 feet on Right Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Stoney Brook Medium Priority River - Planting 299 feet on Right Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Medium Priority River - Planting 451 feet on Right Bank in Albany | River - Planting | Albany | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Barton River High Priority River - Planting 362 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 291 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 353 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 357 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 247 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 108 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 183 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 478 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 353 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 357 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 247 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 108 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 183 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 478 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Black River Medium Priority River - Planting 186 feet on Right Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Black River Medium Priority River - Planting 515 feet on Right Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Cass Brook High Priority River - Planting 532 feet on Right Bank in Craftsbury | River - Planting | Craftsbury | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 996 feet on Right Bank in Irasburg | River - Planting | Irasburg | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority River - Planting 644 feet on Right Bank in Barton | River - Planting | Barton | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Clyde River Medium Priority River - Planting 2560 feet on Right Bank in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River High Priority River - Planting 291 feet on Right Bank in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Clyde River Medium Priority River - Planting 727 feet on Right Bank in Charleston | River - Planting | Charleston | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Barton River Medium Priority River - Planting 436 feet on Right Bank in Coventry | River - Planting | Coventry | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Clyde River High Priority River - Planting 404 feet on Right Bank in Newport City | River - Planting | Newport City | NorthWoods Stewardship Center, Orleans County NRCD, Memphremagog Watershed Association, Natural Resources Conservation Service | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Whitney Brook Medium Priority River Corridor Easement 7091 feet on Both banks in Craftsbury | River Corridor Easement - Design | Craftsbury | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Black River Medium Priority River Corridor Easement 11992 feet on Both banks in Albany | River Corridor Easement - Design | Albany | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Cold Brook High Priority River Corridor Easement 3574 feet on Both banks in Brighton | River Corridor Easement - Design | Brighton | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | High |
| Barton River Medium Priority River Corridor Easement 6375 feet on Both banks in Barton | River Corridor Easement - Design | Barton | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Clyde River Medium Priority River Corridor Easement 2809 feet on Both banks in Charleston | River Corridor Easement - Design | Charleston | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Black River High Priority River Corridor Easement 2676 feet on Both banks in Irasburg | River Corridor Easement - Design | Irasburg | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | High |
| Black River Low Priority River Corridor Easement 2347 feet on Both banks in Irasburg | River Corridor Easement - Design | Irasburg | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Low |
| Black River Medium Priority River Corridor Easement 7280 feet on Both banks in Irasburg | River Corridor Easement - Design | Irasburg | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Black River High Priority River Corridor Easement 961 feet on Both banks in Irasburg | River Corridor Easement - Design | Irasburg | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | High |
| Black River Medium Priority River Corridor Easement 438 feet on Both banks in Irasburg | River Corridor Easement - Design | Irasburg | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Stoney Brook High Priority River Corridor Easement 7557 feet on Both banks in Coventry | River Corridor Easement - Design | Coventry | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | High |
| Lords Creek High Priority River Corridor Easement 20832 feet on Both banks in Albany | River Corridor Easement - Design | Albany | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | High |
| Mad Brook High Priority River Corridor Easement 6375 feet on Both banks in Charleston | River Corridor Easement - Design | Charleston | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | High |
| Black River Medium Priority River Corridor Easement 1965 feet on Both banks in Albany | River Corridor Easement - Design | Albany | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Brighton Brook North High Priority River Corridor Easement 4654 feet on Both banks in Irasburg | River Corridor Easement - Design | Irasburg | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | High |
| Black River Ditch Low Priority River Corridor Easement 2052 feet on Both banks in Irasburg | River Corridor Easement - Design | Irasburg | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Low |
| Black River Ditch Low Priority River Corridor Easement 7431 feet on Both banks in Albany | River Corridor Easement - Design | Albany | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Low |
| Black River Low Priority River Corridor Easement 2100 feet on Both banks in Craftsbury | River Corridor Easement - Design | Craftsbury | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Low |
| Black River Low Priority River Corridor Easement 1527 feet on Both banks in Craftsbury | River Corridor Easement - Design | Craftsbury | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Low |
| Black River Medium Priority River Corridor Easement 4486 feet on Both banks in Barton | River Corridor Easement - Design | Barton | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Barton River Medium Priority River Corridor Easement 6629 feet on Both banks in Coventry | River Corridor Easement - Design | Coventry | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Barton River Medium Priority River Corridor Easement 6697 feet on Both banks in Barton | River Corridor Easement - Design | Barton | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Barton River Low Priority River Corridor Easement 4592 feet on Both banks in Barton | River Corridor Easement - Design | Barton | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Low |
| Black River High Priority River Corridor Easement 905 feet on Left Bank in Irasburg | River Corridor Easement - Design | Irasburg | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | High |
| Black River Low Priority River Corridor Easement 243 feet on Left Bank in Coventry | River Corridor Easement - Design | Coventry | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Low |
| Black River Low Priority River Corridor Easement 727 feet on Left Bank in Coventry | River Corridor Easement - Design | Coventry | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Low |
| Black River Low Priority River Corridor Easement 446 feet on Left Bank in Irasburg | River Corridor Easement - Design | Irasburg | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Low |
| Barton River Medium Priority River Corridor Easement 1238 feet on Left Bank in Barton | River Corridor Easement - Design | Barton | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Barton River Medium Priority River Corridor Easement 333 feet on Left Bank in Barton | River Corridor Easement - Design | Barton | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Barton River Medium Priority River Corridor Easement 1082 feet on Left Bank in Barton | River Corridor Easement - Design | Barton | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Barton River Medium Priority River Corridor Easement 717 feet on Left Bank in Barton | River Corridor Easement - Design | Barton | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Barton River Medium Priority River Corridor Easement 929 feet on Left Bank in Barton | River Corridor Easement - Design | Barton | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Black River High Priority River Corridor Easement 873 feet on Left Bank in Craftsbury | River Corridor Easement - Design | Craftsbury | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | High |
| Black River High Priority River Corridor Easement 564 feet on Left Bank in Albany | River Corridor Easement - Design | Albany | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | High |
| Brighton Brook North High Priority River Corridor Easement 1205 feet on Left Bank in Irasburg | River Corridor Easement - Design | Irasburg | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | High |
| Black River Low Priority River Corridor Easement 621 feet on Left Bank in Irasburg | River Corridor Easement - Design | Irasburg | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Low |
| Black River Medium Priority River Corridor Easement 228 feet on Left Bank in Albany | River Corridor Easement - Design | Albany | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Black River High Priority River Corridor Easement 1286 feet on Right Bank in Irasburg | River Corridor Easement - Design | Irasburg | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | High |
| Barton River Medium Priority River Corridor Easement 280 feet on Right Bank in Barton | River Corridor Easement - Design | Barton | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Barton River Medium Priority River Corridor Easement 665 feet on Right Bank in Barton | River Corridor Easement - Design | Barton | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Barton River Medium Priority River Corridor Easement 1830 feet on Right Bank in Barton | River Corridor Easement - Design | Barton | NorthWoods Stewardship Center, Memphremagog Watershed Association, Vermont River Conservancy | Ecosystem Restoration Program | Medium |
| Black River Medium Priority TRASH CLEAN UP 5267 feet on Both banks in Albany | Pollution Prevention, Abatement, and Mitigation | Albany | Memphremagog Watershed Association, NorthWoods Stewardship Center |  | Medium |
| Lightning Brook Medium Priority TRASH CLEAN UP 5534 feet on Both banks in Brighton | Pollution Prevention, Abatement, and Mitigation | Brighton | Memphremagog Watershed Association, NorthWoods Stewardship Center |  | Medium |
| Black River Medium Priority TRASH CLEAN UP 597 feet on Left Bank in Coventry | Pollution Prevention, Abatement, and Mitigation | Coventry | Memphremagog Watershed Association, NorthWoods Stewardship Center |  | Medium |
| Barton River Medium Priority Wetland Restoration 389 feet on Both banks in Coventry | Wetland Restoration - Design | Coventry | Natural Resources Conservation Service, Orleans County NRCD, Memphremagog Watershed Association | CREP Grants, EQIP, Ecosystem Restoration Program | Medium |
| Barton River High Priority Wetland Restoration 673 feet on Both banks in Coventry | Wetland Restoration - Design | Coventry | Natural Resources Conservation Service, Orleans County NRCD, Memphremagog Watershed Association | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Barton River High Priority Wetland Restoration 1891 feet on Both banks in Coventry | Wetland Restoration - Design | Coventry | Natural Resources Conservation Service, Orleans County NRCD, Memphremagog Watershed Association | CREP Grants, EQIP, Ecosystem Restoration Program | High |
| Culvert replacement on Dorin Brook under Route 5a Structure # 300287001010191 | Road Project - Final Design | Westmore | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Culvert replacement on Myers Brook under Route 5a Structure # 300287000910191 | Road Project - Final Design | Westmore | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Culvert replacement on Wells Brook under Route 5a Structure # 300287000810191 | Road Project - Final Design | Westmore | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Culvert replacement on Schoolhouse Brook under Route 5a Structure # 300287000610191 | Road Project - Final Design | Westmore | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Culvert retrofit on Roaring Brook under I-91 Structure # 200091103S10022 | Road Project - Final Design | Barton | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Culvert replacement on unnamed tributary to the Barton River under I-91 Structure # 300091H51S10021 | Road Project - Final Design | Barton | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Culvert replacement on Day Brook under Pine Hill Rd Structure # 401005000910051 | Road Project - Final Design | Coventry | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited, Coventry Town | Better Roads | High |
| Culvert replacement on Day Brook under I-91 Structure # 300091H83S10051 | Road Project - Final Design | Coventry | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Culvert replacement on Twin Culverts at north Beach under Route 111 Structure # 300316000710141 | Road Project - Final Design | Morgan | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Culvert replacement on Sucker Brook under Pageant Park Rd Structure # 401002005210021 | Road Project - Final Design | Barton | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited, Barton Town | Better Roads | High |
| Culvert replacement on Stony Brook under Route 14 Structure # 300251013210051 | Road Project - Final Design | Coventry | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Culvert replacement on Brighton Brook under Gage Brook | Road Project - Final Design | Irasburg | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited, Irasburg Town | Better Roads | High |
| Culvert replacement on Brighton Brook under Route 58 Structure # 300308000510111 | Road Project - Final Design | Irasburg | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Culvert replacement on Unnamed Tributary to Black River under Route 58 Structure # 300310000710111 | Road Project - Final Design | Irasburg | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Culvert replacement on Lords Creek under Daniels Rd Structure # 401001002310011 | Road Project - Final Design | Albany | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited, Albany Town | Better Roads | High |
| Culvert replacement on Shalney Branch under Route 14 Structure # 300251011510011 | Road Project - Final Design | Albany | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Culvert replacement on Rogers Branch under Route 14 Structure # 300251011410011 | Road Project - Final Design | Albany | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Culvert replacement on Seaver Branch under Route 14 Structure # 300251011310061 | Road Project - Final Design | Albany | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Culvert replacement on Cass Brook under Cemetery Rd Structure # # Not Available | Road Project - Final Design | Craftsbury | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited, Craftsbury Town | Better Roads | High |
| Culvert replacement on Cass Brook under Route 14 Structure # 300251010810061 | Road Project - Final Design | Craftsbury | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Culvert replacement on Oswegatchie Brook under VAST Trail | Road Project - Final Design | Brighton | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Culvert replacement on Crystal Brook under VAST Trail | Road Project - Final Design | Derby | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Culvert replacement on Crystal Brook under US Route 5 | Road Project - Final Design | Derby | Vermont Agency of Transportation, Vermont Fish and Wildlife Department, Trout Unlimited | Better Roads | High |
| Albany Road Erosion Inventory and Capital Budget | Road Erosion Control Inventory | Albany | Vermont Agency of Transportation, Orleans County NRCD, Memphremagog Watershed Association, Albany Town | Better Roads | High |
| Averill Road Erosion Inventory and Capital Budget | Road Erosion Control Inventory | Averill | Vermont Agency of Transportation, Orleans County NRCD, Memphremagog Watershed Association, Averill Town | Better Roads | Medium |
| Barton Road Erosion Inventory and Capital Budget | Road Erosion Control Inventory | Barton | Vermont Agency of Transportation, Orleans County NRCD, Memphremagog Watershed Association, Barton Town | Better Roads | High |
| Brownington Road Erosion Inventory and Capital Budget | Road Erosion Control Inventory | Brownington | Vermont Agency of Transportation, Orleans County NRCD, Memphremagog Watershed Association, Brownington Town | Better Roads | High |
| Charleston Road Erosion Inventory and Capital Budget | Road Erosion Control Inventory | Charleston | Vermont Agency of Transportation, Orleans County NRCD, Memphremagog Watershed Association, Charleston Town | Better Roads | High |
| Glover Road Erosion Inventory and Capital Budget | Road Erosion Control Inventory | Glover | Vermont Agency of Transportation, Orleans County NRCD, Memphremagog Watershed Association, Glover Town | Better Roads | High |
| Holland Road Erosion Inventory and Capital Budget | Road Erosion Control Inventory | Holland | Vermont Agency of Transportation, Orleans County NRCD, Memphremagog Watershed Association, Holland Town | Better Roads | High |
| Newport City Road Erosion Inventory and Capital Budget | Road Erosion Control Inventory | Newport City | Vermont Agency of Transportation, Orleans County NRCD, Memphremagog Watershed Association, Newport City | Better Roads | Medium |
| Newport Town Road Erosion Inventory and Capital Budget | Road Erosion Control Inventory | Newport Town | Vermont Agency of Transportation, Orleans County NRCD, Memphremagog Watershed Association, Norton Town | Better Roads | Medium |
| Norton Road Erosion Inventory and Capital Budget | Road Erosion Control Inventory | Norton | Vermont Agency of Transportation, Orleans County NRCD, Memphremagog Watershed Association, Norton Town | Better Roads | Medium |
| Westmore Road Erosion Inventory and Capital Budget | Road Erosion Control Inventory | Westmore | Vermont Agency of Transportation, Orleans County NRCD, Memphremagog Watershed Association, Westmore Town, Westmore Association | Better Roads | High |
| Create the Memphremagog Stormwater Collaborative to support stormwater outreach | Technical Assistance | Orleans County | Memphremagog Watershed Association, Orleans County NRCD, Vermont Agency of Transportation, Northeastern Vermont Development Association, Seymour Lake Association | Better Roads, Clean Water Fund, High Meadows Fund | High |
| Address two potentially failed septic systems in Derby identified by IDDE assessment. | Stormwater - IDDE | Derby | Memphremagog Watershed Association, Vermont Department of Environmental Conservation |  | Medium |
| Support brownfields restoration efforts that mitigate surface water pollution. | Pollution Prevention, Abatement, and Mitigation | Orleans County | Memphremagog Watershed Association, Vermont Department of Environmental Conservation |  | Medium |
| Complete annual Lake Wise trainings. | Education & Outreach | Orleans County | Memphremagog Watershed Association, Vermont Department of Environmental Conservation, NorthWoods Stewardship Center, Seymour Lake Association, Shadow Lake Association, Echo Lake Protective Association, Westmore Association, Hosmer Ponds Watershed Initiative | High Meadows Fund | High |
| LakeWise Master Plan for Lake Willoughby | Lake Shoreland - Identification | Westmore | Memphremagog Watershed Association, Vermont Department of Environmental Conservation, NorthWoods Stewardship Center, Westmore Association, Westmore Town | Clean Water Fund, High Meadows Fund | High |
| LakeWise Master Plan for Lake Seymour | Lake Shoreland - Identification | Morgan | Memphremagog Watershed Association, Vermont Department of Environmental Conservation, NorthWoods Stewardship Center, Seymour Lake Association, Morgan Town | Clean Water Fund, High Meadows Fund | High |
| LakeWise Master Plan for Shadow Lake | Lake Shoreland - Identification | Glover | Memphremagog Watershed Association, Vermont Department of Environmental Conservation, NorthWoods Stewardship Center, Shadow Lake Association, Glover Town | Clean Water Fund, High Meadows Fund | High |
| Update regional road erosion inventory template to incorporate MRGP requirements | Technical Assistance | Orleans County | Memphremagog Watershed Association, Vermont Department of Environmental Conservation, Orleans County NRCD, Vermont Agency of Transportation |  | High |
| Complete ANR Bridge and culvert surveys in the Tomifobia and Coaticook watersheds | Road Project - Identification | Norton, Averill, Derby, Holland | Vermont Fish and Wildlife Department, Holland Town, Norton Town |  |  |
| Complete assessments necessary to support a TS4 phosphorus control plan. | Research | Orleans County | Vermont Agency of Transportation, Vermont Department of Environmental Conservation |  |  |
| Create Magog farmer workgroup to support the implementation of RAPs, BMPs, and outreach efforts. | Education & Outreach | Orleans County | Orleans County NRCD, Vermont Agency of Agriculture Food and Markets, UVM extension, Natural Resources Conservation Service, Vermont Department of Environmental Conservation, Memphremagog Watershed Association | Agricultural Clean Water initiative Grant Program | High |
| Host annual workshops on improving soil health and new RAPs. | Education & Outreach | Orleans County | Orleans County NRCD, Vermont Agency of Agriculture Food and Markets, UVM extension, Natural Resources Conservation Service, Vermont Department of Environmental Conservation, Memphremagog Watershed Association | Agricultural Clean Water initiative Grant Program | High |
| Create Nutrient Management Plans for 8 farmers through UVM Extension’s Digging In course. | Agricultural Pollution Prevention - Identification | Orleans County | Orleans County NRCD, Vermont Agency of Agriculture Food and Markets, UVM extension, Natural Resources Conservation Service, Vermont Department of Environmental Conservation, Memphremagog Watershed Association | Regional Conservation Partnership Program, Agricultural Clean Water initiative Grant Program | High |
| Develop NMPs for certified farms that are not interested in Digging in Course | Agricultural Pollution Prevention - Identification | Orleans County | Orleans County NRCD, Vermont Agency of Agriculture Food and Markets, UVM extension, Natural Resources Conservation Service, Vermont Department of Environmental Conservation, Memphremagog Watershed Association | Regional Conservation Partnership Program, EQIP, Agricultural Clean Water initiative Grant Program | High |
| Create support for farmers to implement practices recommended in NMPs and LTPs. | Agricultural Pollution Prevention - Implementation | Orleans County | Orleans County NRCD, Vermont Agency of Agriculture Food and Markets, Natural Resources Conservation Service | Clean Water Fund, Agricultural Clean Water initiative Grant Program | High |
| Do demonstrations and trials on different cover crops, rotations and manure management scenarios. | Agricultural Pollution Prevention - Implementation | Orleans County | Orleans County NRCD, Vermont Agency of Agriculture Food and Markets, UVM extension, Natural Resources Conservation Service, Vermont Department of Environmental Conservation, Memphremagog Watershed Association | Clean Water Fund, BMP financial assistance, High Meadows Fund, Agricultural Clean Water initiative Grant Program | High |
| Develop stormwater BMPs for farms and provide support for farms to implement these. | Agricultural Pollution Prevention - Final Design | Orleans County | Orleans County NRCD, Vermont Agency of Agriculture Food and Markets, UVM extension, Natural Resources Conservation Service, Vermont Department of Environmental Conservation, Memphremagog Watershed Association | Clean Water Fund, Ecosystem Restoration Program, BMP financial assistance, High Meadows Fund, Agricultural Clean Water initiative Grant Program | High |
| Increase equipment for rental or through custom operators to allow farmers to follow NMPs. | Agricultural Pollution Prevention - Equipment | Orleans County | Orleans County NRCD, Vermont Agency of Agriculture Food and Markets, UVM extension, Natural Resources Conservation Service, Vermont Department of Environmental Conservation, Memphremagog Watershed Association | Clean Water Fund, Ecosystem Restoration Program | High |
| Install horse manure compost bins and making pasture improvements on horse farms. | Agricultural Pollution Prevention - Implementation | Orleans County | Orleans County NRCD, Vermont Agency of Agriculture Food and Markets, UVM extension, Natural Resources Conservation Service, Vermont Department of Environmental Conservation, Memphremagog Watershed Association | Ecosystem Restoration Program, Agricultural Clean Water initiative Grant Program | High |
| Complete water quality sampling on 5-10 farms to identify source areas and nutrient reductions. | Water Quality Sampling | Orleans County | Vermont Department of Environmental Conservation, Memphremagog Watershed Association, Orleans County NRCD, Vermont Agency of Agriculture Food and Markets | Clean Water Fund, Water Quality Grant, Agricultural Clean Water initiative Grant Program | High |
| Publish success stories where BMP practices have resulted in farm and water quality improvements. | Education & Outreach | Orleans County | Orleans County NRCD, Vermont Agency of Agriculture Food and Markets, UVM extension, Natural Resources Conservation Service, Vermont Department of Environmental Conservation, Memphremagog Watershed Association | Agricultural Clean Water initiative Grant Program | High |
| Increase participation in the Caring Dairy and Vermont Environmental Stewardship programs. | Agricultural Pollution Prevention - Implementation | Orleans County | Orleans County NRCD, Vermont Agency of Agriculture Food and Markets, UVM extension, Natural Resources Conservation Service, Vermont Department of Environmental Conservation, Memphremagog Watershed Association |  | High |
| Coordinate workshops on minimizing water quality impacts of maple sugaring operations. | Education & Outreach | Orleans County | Orleans County NRCD, Vermont Department of Forests Parks and Recreation, NorthWoods Stewardship Center | Clean Water Fund | Medium |
| Host workshops on the new AMPs and resources available for addressing logging road issues. | Education & Outreach | Orleans County | Orleans County NRCD, Vermont Department of Forests Parks and Recreation, Memphremagog Watershed Association, NorthWoods Stewardship Center | Clean Water Fund | High |
| Use Lidar data to identify gullies that may have been caused by historical logging operations. | Forestry - Identification | Orleans County | Vermont Department of Environmental Conservation, Vermont Department of Forests Parks and Recreation |  | High |
| Continue to support local skidder bridge rental program and increase usage of bridges. | Forestry - Implementation | Orleans County | Orleans County NRCD, Vermont Department of Forests Parks and Recreation | Ecosystem Restoration Program | High |
| Continue VFWD experimentation of floodplain restoration through plowing and herbicide application. | Research | Barton, Coventry | Vermont Fish and Wildlife Department, Vermont Department of Environmental Conservation |  | High |
| Coordinate outreach to basin towns on adopting River Corridor Zoning. | Education & Outreach | Barton, Holland, Glover, Craftsbury | Vermont Department of Environmental Conservation, Northeastern Vermont Development Association | Municipal planning grants | High |