**Town of Bennington Water System Remedial Expansion Projects**

**Weekly Update**

**Week of December 4, 2017 through December 8, 2017**

**Work Completed**

**Contract #1 (North Bennington Road, Murphy Road, Edith Road, Austin Hill Road)**

* Installation of main on Edith Road is complete

**Contract #2 (Silk Road, Bridge Street, Cardinal Lane)**

* Seeding, mulching and clean-up is complete on the portion of road between Route 67A and Silk Road

**Contract #3 (Fairview Street, Vail Road, Eaton Road, Bard Road, Red Pine Road)**

* Water main construction continued on Eaton Road, clearing and grubbing began on Red Pine Road

**Contract #4 (Walloomsac Road, Gypsy Lane, Hill Shadow Farm Road, Pippin Knoll, Jennings Drive)**

* Individual services to homes began on Jennings Drive

**Issues Encountered/Notices**

* Residents are reminded that roads where mains are being installed will be closed to thru traffic but will remain open to residents, school buses and emergency vehicles. Drivers should expect delays due to construction. Clean up on roadways will continue over the coming weeks.
* Residents who have not yet completed and submitted an Allocation Request Form to the Town of Bennington should expect to receive written communication in the next week asking for confirmation that they will be tying onto the municipal system or formally declining service.

**Work Anticipated for Week of December 11, 2017 through December 15, 2017**

**Contract #1**

* Contract #1 has wrapped for the season and no work will be performed

**Contract #2**

* Contract #2 has wrapped for the season and no work will be performed

**Contract #3**

* Water main work will continue on Eaton Road, water main work will begin on Red Pine Road. Pipe will also be laid on Bard Road (outside the pavement limits)

**Contract #4**

* Residential connections will continue on Jennings Drive.